# RA Platform Progress Report - Architecture Freeze & Migration (Phase 7A)

Status: Pre-Implementation
Summary of architectural decisions and repository migration before coding.

## Architecture Status

SySS architecture is frozen enough to begin implementation.

Implementation is postponed until remaining structural issues are resolved.

Repository migration completed without breaking the build.

## Platform Architecture

User
 |
Frontend
 <->
SySS
 <->
RA Core

## Frozen Principles

Frontend communicates only with SySS.

SySS is the backbone and backend.

SySS owns platform state and active objects.

Persistence owns serialization/deserialization.

Compiler owns compilation.

Runtime owns execution.

## Migration Completed

Created software/syss crate.

Moved syss.rs.

Moved pss.rs.

Moved recovery.rs.

Created artifact.rs.

Created storage.rs.

Updated Cargo workspace.

Verified cargo check, cargo test and cargo tree.

## Current Dependency Graph

ra-syss -> ra-persistence -> ra-common
ra-memory -> ra-common

## Remaining Work

SySS error model

Bootstrap

Lifecycle

Platform State

Message Backbone

Hub Graph

Platform Interface

LPM and FreezeSnapshot migration

## Implementation Rules

One capability per commit.

Keep dependency graph acyclic.

cargo check after every commit.

No architectural drift.